|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Activity Name | Description | # of Days | Start Date | Milestone |
| 1 | Planning | Meeting | 1 | 1/11/2017 | Information of the project |
| 2 | Planning | Preparing Project Consultant | 1 | 1/13/2017 | Project consultant |
| 3 | Planning | Layout Project Plan | 5 | 1/18/2017 | Plan for project features |
| 4 | Planning | Data Gathering | 5 | 1/23/2017 | Additional information |
| 5 | Analysis | Business Logic of the System | 5 | 1/25/2017 | Finalized business logic |
| 6 | Analysis | Visualizing Design | 5 | 2/1/2017 | Finalized design |
| 7 | Design | System Design | 60 | 2/2/2017 | Develop Design |
| 8 | Design | ERD | 5 | 2/8/2017 | ERD |
| 9 | Design | Install Yii2 Advance | 1 | 2/14/2017 | Yii2 Framework |
| 10 | Design | System Architecture | 10 | 2/15/2017 | System Architecture |
| 11 | Development | Git Repository | 2 | 3/1/2017 | Repository |
| 12 | Development | One Note and Wiki | 2 | 3/8/2017 | Update one note and wiki |
| 13 | Deployment | Bluemix | 2 | 3/22/2017 | Application is for cloud hosting |
| 14 | Deployment | Fixing Errors and Bugs | 5 | 3/29/2017 | Fixed all errors and bugs |
| 15 | Testing | Consultation with Adviser | 1 | 4/3/2017 | Approved System for presentation |
| 16 | Testing | Presentation with Client | 1 |  | Approved System |

ACTIVITY LIST